# CodeAtlas – Implementation Plan

Version: 1.0
Purpose: Provide a structured engineering roadmap for designing, developing, testing, deploying, and scaling the CodeAtlas Software Reasoning Engine.

# 1. Project Timeline

Estimated MVP Duration: 20 Weeks

Phase 1: Planning (Week 1–2)
Phase 2: Architecture & Setup (Week 3–4)
Phase 3: Core Development (Week 5–12)
Phase 4: AI Reasoning Engine (Week 13–15)
Phase 5: Testing & Optimization (Week 16–18)
Phase 6: Deployment & Launch (Week 19–20)

# 2. Development Phases

Phase 1
• Requirement Analysis
• Architecture Design
• Product Planning

Phase 2
• Repository Setup
• CI/CD
• Database Design
• Infrastructure

Phase 3
• Authentication
• Repository Upload
• Parser
• Knowledge Graph
• Dashboard

Phase 4
• Capability Intelligence
• Journey Reconstruction
• Logic Gap Detection

Phase 5
• QA
• Performance Testing
• Security Testing

Phase 6
• Production Deployment
• Monitoring
• Documentation

# 3. Sprint Planning

Sprint 1 – Project Setup
Sprint 2 – Authentication
Sprint 3 – Repository Upload
Sprint 4 – Parser Engine
Sprint 5 – Knowledge Graph
Sprint 6 – Reasoning Engine
Sprint 7 – Dashboard
Sprint 8 – Reports & Testing
Sprint 9 – Deployment

# 4. Task Breakdown

Frontend
• UI Components
• Dashboard
• Graph Visualization
• Reports

Backend
• APIs
• Database
• Authentication
• Queue Processing

AI
• Parser
• Domain Detection
• Logic Gap Detection
• Explanation Engine

# 5. Dependencies

Parser depends on repository upload.
Knowledge Graph depends on parser.
Reasoning Engine depends on Knowledge Graph.
Dashboard depends on completed analysis.
Reports depend on dashboard output.

# 6. Priority Matrix

High Priority
• Authentication
• Upload
• Parsing
• Knowledge Graph
• Reasoning

Medium Priority
• Reports
• Dashboard Enhancements

Low Priority
• Collaboration
• Notifications
• Themes

# 7. MVP Scope

Repository Upload
Repository Parsing
Knowledge Graph
Capability Detection
Journey Reconstruction
Logic Gap Detection
Dashboard
Export Reports

# 8. Version Roadmap

Version 1.0
• Core MVP

Version 1.5
• More Languages
• Better Visualizations

Version 2.0
• IDE Plugins
• Enterprise Features
• Continuous Monitoring

# 9. Risk Assessment

Technical
• Large repositories
• Parsing failures

Operational
• Cloud costs
• Infrastructure scaling

Business
• Competition
• Market adoption

# 10. Testing Strategy

Unit Testing
Integration Testing
API Testing
Performance Testing
Security Testing
End-to-End Testing
User Acceptance Testing

# 11. Deployment Plan

Development
↓
Testing
↓
Staging
↓
Production
↓
Monitoring
↓
Continuous Improvement

# 12. CI/CD Pipeline

GitHub Actions
↓
Code Quality Checks
↓
Unit Tests
↓
Docker Build
↓
Container Registry
↓
Kubernetes Deployment

# 13. Documentation Plan

API Documentation
Architecture Documentation
Developer Guide
Deployment Guide
User Manual
Release Notes

# 14. Team Structure

Product Manager
Engineering Manager
UI/UX Designer
Frontend Engineers
Backend Engineers
AI/ML Engineers
DevOps Engineer
QA Engineer

# 15. Estimated Development Time

Planning: 2 Weeks
Development: 11 Weeks
AI Implementation: 3 Weeks
Testing: 3 Weeks
Deployment: 1 Week

Total: 20 Weeks (5 Months Approx.)

# 16. Deliverables

Phase 1
• Approved Requirements
• Architecture

Phase 2
• Infrastructure
• Database
• CI/CD

Phase 3
• Working MVP Backend & Frontend

Phase 4
• AI Reasoning Engine

Phase 5
• Fully Tested Product

Phase 6
• Production Release
• Technical Documentation

# 17. Success Criteria

Repository analyzed successfully.
Business capabilities detected.
User journeys reconstructed.
Logic gaps identified.
Dashboard generated.
Performance targets achieved.
System deployed successfully.

# 18. Future Enhancements

Enterprise SSO
AI Copilot
Multi-language repository support
Live repository monitoring
Team collaboration
Plugin ecosystem
Marketplace integrations

# Appendix

This Implementation Plan outlines the engineering roadmap for the CodeAtlas MVP. A complete enterprise implementation guide would additionally include Gantt charts, resource allocation matrices, sprint backlog details, RACI charts, release governance, cost estimation, capacity planning, and operational runbooks.